# Meeting minutes

| Meeting details | Write here |
| --- | --- |
| Date | 28/05/2026 |
| Time | 10:00 am to 10:15 am (15 Minutes) |
| Location/platform | Classroom |
| Chair | Anu Maya Tamang |
| Minute-taker | Sandeep Kumar Yadav |
| Attendees | All members (Bipan, Ramesh, Sandeep, Harmanpreet, and Anu) |

| Agenda item | Discussion / decision |
| --- | --- |
| 1. Progress audit | We discussed using animated characters of old people in the game and we have used videos as well. |
| 2. Final build tasks | We discussed the upgrade of the game and will add the leaderboard to the game. |
| 3. Testing and bug fixing | We discussed about doing testing of all buttons whether it work or not and decided to let one of the member to go through this. |
| 4. Portfolio evidence gaps | We discussed arranging all the meeting evidence, the final prototype which is helpful for the individual report writing. |
| 5. Presentation planning | We have decided to plan about presentation from next week. |
| 6. Next steps | Discuss about presentation plan and speaking roles, work on leaderboard and progress tracking of the game |

| Task/action | Responsible person | Deadline | Status |
| --- | --- | --- | --- |
| Progress audit | Bipan Sajwal | 28/05/2026 | Done |
| Final build plan | Bipan Sajwal | 29/05/2026 | In progress |
| AI use log, prototype screenshost | Sandeep kumar yadav | 28/05/2026 | Done |
| Portfolio evidence map and week 4 reflection document | Ramesh Kumar Yadav | 29/05/2026 | In progress |
| Testing record | Harmanpreet Singh | 28/05/2026 | Done |
| Bug fix log and meeting details | Anu Maya Tamang | 28/05/2026 | Done |