Work Completed Last Week

- Developed the welcome page for the game application.

- Developed the instruction page to guide players before starting the game.

- Identified usability and UI issues on the instruction page during testing and review sessions.

- Collected feedback and review comments to improve the instruction flow and overall user experience.

Progress Completed Today

- Worked on resolving the feedback received from last week’s review.

- Started development of the main game core functionality.

- Designed the game structure with:

  - 10 different questions in total.

  - Each question carrying 10 marks.

  - Total score calculation based on player performance.

- Implemented pass/fail logic:

  - Players must achieve at least 70% to pass the game.

  - If the player scores below 70%, they must replay the game.

- Integrated online logos and visual assets to make the questions more realistic and engaging for users.

- Improved the gameplay flow and question handling structure for better user interaction.

Current Status

- Welcome page completed.

- Instruction page updated based on feedback.

- Core game logic partially completed.

- Scoring and replay conditions implemented.

- Question design and visual integration in progress.

Tasks Planned for Next Development Session

- Complete remaining game core functionalities.

- Add timer functionality for each question.

- Improve question validation and answer checking.

- Develop result and score summary page.

- Add animations and transition effects for smoother gameplay experience.

- Optimize UI responsiveness for different devices.

- Perform testing for gameplay flow, scoring accuracy, and replay conditions.

- Fix any remaining bugs and improve overall performance.

- Add sound effects and user feedback messages to enhance engagement.