Meeting Details

- Date = 21st May 2026

- Time = 10:00am to 10:15am (15 minutes)

- Location = University’s classroom

- Chair = Anu Maya Tamang

- Minute-taker = Sandeep Kumar Yadav

- Attendees = All members (Bipan Jaiswal, Ramesh Kumar Yadav, Sandeep Kumar Yadav,                            Harmanpreet Singh and Anu Maya Tamang)

Agenda Items

- Discussed the review that we got last time and analyzed everyone’s opinion.

- Distributed the task to everyone about what we will do today.

- Discussed to work more on the instruction page.

- Discussion about adding more animation to the game.

- Discussed on updating storyboard and canvas.

Decisions Made

- We decided not to make any changes to the welcome page but only on the instruction page.

- As an animation, we decided to use video in the instruction page.

- We decided to look over everyone’s research and then at last will make the final decision for the game.

Action Items

| Given Task | Responsible Person | Deadline |
| --- | --- | --- |
| Development Testing | Bipan, Harmanpreet | 21st May until 4:30pm |
| Appendix Planning | Ramesh | 21st May until 4:30pm |
| Presentation Planning | Anu | 21st May until 4:30pm |
| AI-Use-Evidence | Sandeep | 21st May until 1:00pm |

Next Steps

Before the next meeting, all group members must finish their assigned tasks. After we finish the welcome screen and instruction page, next week we will enhance the ‘Play Game’ section. We will work more with UI design, analyzing feedback from other team members. We will also make our own individual report based on that.